| PRODUCT REQUIREMENTS DOCUMENT Sudoku Web Application — Full Stack | PRD v1.0 ¦ 2026 |
| --- | --- |

| Product Name | Sudoku Online |
| --- | --- |
| Version | 1.0.0 |
| Date | April 2026 |
| Author | Product Team |
| Tech Stack | React · Node.js · Express · PostgreSQL · Socket.IO · Redis |
| Status | Draft — Pending Engineering Review |

# 1. Executive Summary

Sudoku Online is a full-stack web application that delivers a polished, browser-based Sudoku experience with persistent user accounts, a global leaderboard, the ability to save and resume games across sessions, and real-time multiplayer rooms for competitive or collaborative play.

The product targets casual puzzle enthusiasts and competitive players who want a seamless, fast, and socially connected Sudoku experience — accessible on any device without installing an app.

# 2. Goals & Success Metrics

## 2.1 Business Goals

- Acquire 10,000 registered users within 6 months of launch

- Achieve a 30-day retention rate of 25%+

- Maintain a 4.5+ star average rating in app stores and feedback surveys

- Zero critical security incidents in first year

## 2.2 Key Metrics (KPIs)

| Metric | Target |
| --- | --- |
| Daily Active Users (DAU) | 2,000+ within 3 months |
| Average session length | >8 minutes |
| Games completed per user/week | >5 |
| Multiplayer room usage | >20% of active users |
| API uptime | 99.9% |
| P95 API response time | <200ms |

# 3. User Personas

## 3.1 Persona A — The Casual Player

| Name | Priya, 28 — Software Engineer, plays during commute |
| --- | --- |

| Goals | Quick, satisfying puzzle sessions; track personal bests; resume games on the go |
| --- | --- |

| Pain Points | Losing progress when browser closes; no visual feedback on mistakes; slow loading |
| --- | --- |

## 3.2 Persona B — The Competitor

| Name | Rajan, 35 — Data Analyst, wants to rank on leaderboards |
| --- | --- |

| Goals | Compete globally; challenge friends in multiplayer rooms; track win rate by difficulty |
| --- | --- |

| Pain Points | Leaderboards that feel fake or uncompetitive; lag in multiplayer; no ranking tier system |
| --- | --- |

# 4. Features & Requirements

## 4.1 User Authentication

- Email/password registration with email verification

- OAuth login via Google and GitHub

- JWT-based session management with refresh tokens

- Profile page: avatar, username, stats summary

- Password reset via email

## 4.2 Core Gameplay

- Puzzle generation for Easy / Medium / Hard difficulty levels

- 9x9 interactive grid with conflict highlighting

- Note mode (pencil candidates) per cell

- Hint system (up to 3 per game)

- Erase / undo / redo support

- Timer with pause capability

- Mistake counter (visible, optional setting to limit mistakes)

- Auto-save board state every 10 seconds

## 4.3 Save & Resume

- Active game state persisted to database on each move

- Resume from any device after login

- Game history: list of completed and abandoned games with stats

- Multiple concurrent saves (one per difficulty)

## 4.4 Leaderboard

- Global leaderboard: fastest solve times by difficulty

- Weekly and all-time filters

- Personal rank badge displayed on profile

- Top 100 visible to all; personal rank always shown

- Anti-cheat: server-side puzzle validation, time anomaly detection

## 4.5 Multiplayer

- Create a room (public or private with code)

- Up to 4 players per room, each solving the same puzzle simultaneously

- Live progress indicators: see opponents' % completion

- Room chat (text, no voice in v1)

- Winner announced when first player completes puzzle

- Spectator mode for rooms already in progress

## 4.6 Settings & Accessibility

- Dark / light / sepia themes

- High-contrast mode for accessibility

- Keyboard-only navigation support

- Sound effects toggle

- Timer hide option

# 5. Out of Scope (v1)

- Mobile native apps (iOS / Android)

- Voice chat in multiplayer

- Puzzle editor / custom puzzles

- Paid subscriptions or in-app purchases

- Offline PWA support

# 6. Release Plan

| Milestone | Description | Target Date |
| --- | --- | --- |
| M1 — Core Game | Puzzle engine, grid UI, difficulty, notes, timer | Week 3 |
| M2 — Auth | Registration, login, OAuth, JWT, profile | Week 5 |
| M3 — Save/Resume | Auto-save, game history, cross-device resume | Week 7 |
| M4 — Leaderboard | Score submission, ranking, anti-cheat | Week 9 |
| M5 — Multiplayer | Rooms, Socket.IO, live progress, chat | Week 13 |
| M6 — Polish | Accessibility, themes, perf tuning, beta testing | Week 16 |
| v1.0 Launch | Production deploy, monitoring, marketing | Week 18 |

# 7. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Multiplayer latency causing bad UX | Use Redis pub/sub + Socket.IO with reconnection logic; test under load |
| Puzzle duplication or trivial puzzles | Server-side difficulty verification; seed database with curated puzzles |
| Cheating on leaderboard | Server validates full solve; flag sub-30s completes for review |
| JWT token theft / XSS | HttpOnly cookies, CSP headers, rate limiting on auth endpoints |
| Database performance at scale | PostgreSQL + Redis caching; paginate leaderboard queries |

# 8. Appendix — Glossary

| Term | Definition |
| --- | --- |
| JWT | JSON Web Token — stateless auth token signed with server secret |
| Socket.IO | WebSocket abstraction library for real-time bi-directional communication |
| Redis | In-memory data store used for caching and pub/sub messaging |
| Puzzle seed | Deterministic initial state used to generate the same puzzle for all players in a room |
| Candidate | Possible number noted in a cell (pencil mark), not confirmed |